# AI Enablement — Progress Report

Reporting period: Phase 1 build week

Prepared by: Karan Joshi + team

Status: Two parallel AI experiments in active development

# Executive Summary

Two AI workstreams have been actively explored during this phase, both intended to validate whether AI can take over high-effort manual tasks currently consuming significant agency time:

| Workstream | Lead Tools | Status |
| --- | --- | --- |
| A. AI Avatar Video Generation | Higgsfield AI, ChatGPT, Gemini, ElevenLabs | Proof-of-concept achieved; production blocked by paid subscriptions |
| B. H2S Analytics & Reporting Tool | Supabase, Groq / Claude API, Next.js | End-to-end pipeline live; awaiting source credentials + LLM credit approval |

Both experiments demonstrate viable AI workflows. Workstream B is closer to production readiness; Workstream A is closer to budget gating.

# Workstream A — AI Avatar Video Experimentation

# Project Objective

Explore whether AI-generated avatar systems can replicate or assist in creating talking-head videos for clients.

For this experiment, the selected subject/client was Chetan Sir, who regularly creates face-to-camera talking videos.

The objective was:

To create a digital avatar representation of Chetan Sir

To test AI-generated visuals and voice cloning

To evaluate whether AI avatars can be used for scalable talking-head video production

# Tools & Platforms Explored

## 1. Higgsfield AI

Initially, the workflow experimentation started using Higgsfield AI for avatar video generation.

Goal:

Create realistic AI avatars

Generate talking avatar-style videos

Observation:

The free version had no access

No usable free credits were available

Full experimentation required a paid subscription

Outcome:

Due to platform limitations, alternative workflows were explored using other AI tools.

# Image & Character Generation Workflow

## Step 1 — Reference Image Collection

Approximately 4–5 images of Chetan Sir were collected from different perspectives to help train and generate a more accurate AI visual representation.

The reference set included:

Front-facing angles

Slight side angles

Different facial expressions

LinkedIn profile image

## Step 2 — Character Sheet Creation using AI

The collected images were then uploaded into ChatGPT and Gemini. These AI models were instructed to generate character sheets, multi-angle references, and different facial perspectives.

Generated outputs included:

Front view

45-degree left angle

45-degree right angle

Side profile views

Consistent costume references

Purpose: Maintain visual consistency while generating future avatar images.

## Step 3 — Portrait & Avatar Image Generation

The generated character sheets were then reused as references to create polished portrait images.

Using ChatGPT and Gemini:

New portrait images were generated

Different corporate outfits were tested

Professional office/cabin backgrounds were added

Visual goals:

Corporate professional appearance

Clean office aesthetics

Consistent facial identity

Usable portrait frames for lip-sync avatar systems

Output: High-quality AI-generated corporate portraits suitable for avatar video workflows.

# Voice Cloning Workflow

## Step 4 — Voice Training using ElevenLabs AI

For voice replication, audio clips of Chetan Sir were uploaded into ElevenLabs.

Objective:

Train an AI voice model

Replicate speech tone and delivery style

Create realistic AI narration capabilities

## Step 5 — AI Voice Model Generation

The uploaded samples were processed by ElevenLabs to create a cloned voice model.

Result:

Approximately 90% voice similarity accuracy achieved

Voice tone and cadence felt highly realistic

The generated output closely matched Chetan Sir's natural speaking style

Key success: The voice cloning stage was one of the most successful parts of the experiment.

# Current Limitations Identified (Workstream A)

Subscription restrictions — Although the AI voice model was successfully trained:

ElevenLabs required a paid subscription to download the trained voice, use the custom voice commercially, and export production-ready audio files

Higgsfield AI also required paid credits for meaningful avatar generation usage

# Current Status (Workstream A)

## Successfully Achieved

✅ AI-based character sheet generation

✅ Multi-angle avatar reference creation

✅ Corporate-style portrait generation

✅ Consistent AI avatar visuals

✅ AI voice cloning with high accuracy

✅ Initial proof-of-concept workflow established

## Pending / Blocked Areas

⚠ Avatar video generation pipeline not fully completed

⚠ Paid subscriptions required for production-level exports

⚠ Lip-sync avatar integration yet to be fully tested

⚠ Final scalable workflow still under evaluation

# Project Assets (Workstream A)

Google Drive Folder — All generated assets, experiments, and supporting files related to the AI avatar workflow have been organized in the Drive folder shared separately.

# Workstream B — H2S Analytics & Reporting Tool

# Project Objective

The task assigned was to build a one-click AI-powered weekly analytics tool for the Hard2Soft (H2S) pilot client, on top of our existing AdAuto Dashboard infrastructure.

For this experiment, the selected pilot was H2S — a borewell water conditioner brand running multi-channel marketing across Meta Ads, Google Ads, Shopify, Amazon, Flipkart, and GoKwik COD.

The objective was:

Pull marketing performance data from 6+ sources into one place

Use AI (large-language model) to convert raw numbers into plain-English weekly insight reports

Deliver "Power of Five" weekly synthesis covering KPIs, geography, content quadrants, LTV cohorts, funnel health, and search intent

Surface anomalies and recommended actions automatically

Build a one-click "Generate Report" experience for the COO

# Tools & Platforms Explored

## 1. Supabase (PostgreSQL backend)

Purpose: Single source of truth for all marketing data + generated reports + API cost ledger

Status: Active and in use

Outcome: All H2S-specific tables created and live (10 new tables added under migration 009_h2s_pilot.sql)

## 2. Anthropic Claude API

Purpose: Generate weekly synthesis reports using Sonnet 4.6, Haiku 4.5 for classification

Status: Implementation complete, awaiting credit approval from management

Observation: Estimated cost is $5–10/month under expected usage; full budget request document prepared separately

Outcome: Code written and commented out; will activate once Anthropic API credits are purchased

## 3. Groq API (interim free alternative)

Purpose: Free LLM provider for development and pre-launch testing — uses Llama 3.3 70B

Status: Active and integrated

Observation: Generous free tier (14,400 requests/day, no credit card required)

Outcome: Used during the development phase so all pipeline work can be validated without spending on Claude credits

## 4. Google Analytics 4 API

Purpose: Pull session, conversion, and revenue data broken down by Indian state

Status: Extractor built; awaiting service account JSON from H2S team

Observation: Service account approach allows headless server-side access without OAuth refresh-token complexity

## 5. Google Search Console API

Purpose: Pull query × page performance for content-gap analysis

Status: Extractor built; reuses GA4 service account; awaiting site verification

## 6. Microsoft Clarity API

Purpose: Pull rage clicks, dead clicks, JavaScript errors, scroll depth for funnel health

Status: Extractor built; awaiting Clarity API token from H2S team

Observation: Clarity API only exposes aggregates — heatmaps and recordings are not API-accessible

## 7. GoKwik API

Purpose: Pull COD-vs-prepaid split and RTO (Return-To-Origin) data by pincode

Status: Extractor built with defensive fallbacks; awaiting credentials from GoKwik merchant team

Observation: GoKwik has no public self-serve API portal — credentials must be issued by their support team

# Backend Workflow

## Step 1 — Database Schema Design

Designed and deployed a new Supabase migration (009_h2s_pilot.sql) creating 10 new tables:

h2s_clients — single-row config per pilot client

h2s_state_revenue — date × state × order/revenue/RTO rollup

h2s_content_quadrants — Meta campaign → content-theme mapping

h2s_ltv_cohorts — customer LTV bucket assignment

h2s_reports — generated AI weekly reports (markdown + JSON facts)

claude_calls — LLM cost ledger (every API call logged with cost in USD)

ga4_daily — GA4 session/revenue metrics by state

gsc_daily_queries — Search Console query performance

clarity_daily — Clarity aggregate metrics

gokwik_daily — GoKwik checkout & RTO data

All tables use Row Level Security with service-role write + anon read policies.

## Step 2 — Data Extraction Scripts

Built 4 new Python extractors in scripts/, each following the same pattern as the existing Meta and Shopify extractors:

ga4_extractor.py

gsc_extractor.py

gokwik_extractor.py

clarity_extractor.py

Each extractor:

Skips gracefully if credentials are not yet configured

Logs to a sync log table for visibility

Bulk-upserts data to the matching Supabase table

Runs every 6 hours via GitHub Actions cron

## Step 3 — Authentication Layer

Built a single-user authentication system from scratch (Lucia-style sessions):

Password hashing with scrypt

Session stored in Supabase sessions table with 30-day expiry

Httponly cookie + secure flags

Rate limiting (5 attempts per IP per 15 minutes)

Login page UI matching project theme

Logout button in navbar

Route protection via Next.js proxy.ts (Next 16 convention)

## Step 4 — LLM Wrapper

Built a unified LLM wrapper supporting both Groq (current) and Anthropic Claude (future):

Model router (opus / sonnet / haiku keys map to underlying models)

Cost ledger writes to claude_calls table on every call

Daily spend cap ($5/day default, configurable)

Prompt-caching infrastructure ready for Claude (saves ~85% on input tokens)

Single API surface — call sites don't change when switching providers

## Step 5 — Aggregation & Anomaly Detection

Built two server-side libraries:

aggregate.ts — pulls last 7 days vs previous 7 days from all source tables, rolls up into a unified facts object covering headline KPIs, by-state, by-channel, by-Meta-quadrant, LTV cohorts, funnel, GSC queries, prior weekly summaries

anomalies.ts — rules-based detector flagging >2σ moves on daily spend & ROAS, RTO >5% threshold, primary-state revenue drops >20% WoW, quadrant ROAS imbalance

## Step 6 — Report Generation API

Built a single POST /api/h2s/generate-report endpoint that:

Aggregates 7-day facts

Detects anomalies

Calls the LLM with the cached H2S brand brief as system context

Saves the markdown report + JSON facts to h2s_reports

Returns the report inline

# Frontend Workflow

## Step 7 — H2S Pilot Dashboard

Built a new dashboard route at /h2s containing 8 panels:

Headline KPIs — Revenue, Orders, Spend, Blended CAC, ROAS, Prepaid % with week-over-week deltas

By Geography — State-by-state table with primary states (TN/GJ/AP/MH/TG/PY) highlighted

Meta Content Quadrants — 4 cards showing performance of each content theme

LTV Cohorts — Table of all 4 customer cohorts with replacement rates

Funnel Health — Sessions → Add-to-Cart → Checkout → Purchase + Clarity rage/dead/JS-error counts

Search Intent — Top converting queries + content gaps (high impressions, low clicks)

Anomaly Feed — Auto-flagged unusual movements with plain-English hypotheses

Latest AI Report — Inline markdown render of the most recent weekly synthesis, with download-as-.md button

## Step 8 — "Generate Report" Button

One-click button at the top of /h2s:

Triggers the full pipeline (aggregate → anomaly check → LLM → save)

Shows loading state with spinner

Inline display of the new report below the dashboard

Downloadable as markdown file

# Documentation & Approvals (Workstream B)

Prepared a manager-ready Claude API Budget Request document (CLAUDE_API_BUDGET_REQUEST.docx) covering:

6 LLM jobs and which model to use for each

How Anthropic billing works (prepaid credits, no subscription)

Per-run + monthly cost breakdown ($5–10/month expected)

Setup checklist with owners (Karan / Finance / Manager)

Comparison to alternatives (Opus / GPT / manual analyst)

Approval checklist

# Current Limitations Identified (Workstream B)

## Credential Dependencies

| Source | Dependency | Owner |
| --- | --- | --- |
| GA4 | Service account JSON + Viewer access in GA4 admin | H2S team |
| GSC | Same service account verified as User in GSC settings | H2S team |
| Microsoft Clarity | API token from Clarity dashboard | H2S team |
| GoKwik | API key + Merchant ID (requires GoKwik support email) | H2S team |
| Claude API | Top up $10 in Anthropic Console | Manager / Finance |

## Manual Configuration Pending

Meta campaigns need to be manually tagged with their content quadrant (one-time setup, can be automated later via Haiku)

Shopify customer history needs to be backfilled to assign LTV cohorts (new_0_3, mid_5_7, replace_9_12, lapsed_12_plus)

# Current Status (Workstream B)

## Successfully Achieved

✅ Full Supabase schema for H2S analytics (10 new tables, RLS configured)

✅ 4 new Python extractors built (GA4, GSC, Clarity, GoKwik)

✅ Single-user authentication system (login + logout + middleware protection)

✅ LLM wrapper supporting both Groq and Anthropic Claude

✅ Free Groq integration for pre-launch development

✅ 7-day fact aggregator pulling from all source tables

✅ Rules-based anomaly detector

✅ Cached system block with H2S brand brief

✅ Weekly report generation API end-to-end

✅ H2S pilot dashboard with all 8 panels

✅ One-click "Generate Report" button with inline + downloadable output

✅ Cost ledger logs every LLM call with token usage and USD cost

✅ Monday 5:00 AM IST cron schedule wired up in GitHub Actions

✅ Manager-ready budget request documentation (PDF + Word format)

## Pending / Blocked Areas

⚠ Source credentials (GA4, GSC, Clarity, GoKwik) awaiting H2S team

⚠ Anthropic API credits awaiting management approval (~$10 one-time)

⚠ Meta campaign quadrant tagging requires one-time manual entry

⚠ Customer LTV cohort assignment job not yet automated

⚠ Google Docs export deferred (replaced with .md download for Phase 1)

# Working Demo Available (Workstream B)

The complete pipeline is currently runnable locally:

Open http://localhost:3000/h2s after signing in

Click Generate Report

System pulls available data → calls Groq → returns AI-generated markdown report inline

Report saved to Supabase for audit trail

Cost logged to ledger ($0 on Groq during development)

The dashboard renders gracefully for empty source tables with "*No <source> data this week — integration in progress*" placeholders, so it's demo-ready before all credentials arrive.

# Estimated Timeline to Full Production (Workstream B)

| Milestone | ETA after credentials arrive |
| --- | --- |
| All 4 source extractors confirmed running with real data | 1 day |
| First end-to-end weekly report with real H2S data | 2 days |
| Quadrant tagging completed for top 20 Meta campaigns | 1 day |
| LTV cohort backfill from Shopify customer history | 2 days |
| Switch from Groq (free) to Claude (paid) once credits approved | 30 minutes (uncomment one code block) |
| COO demo of the live pipeline | Day 5 |

# Project Assets & Reference Files (Workstream B)

## Repository

All code lives in the existing AdAuto Dashboard repository

H2S-specific code under src/lib/h2s/, src/app/(app)/h2s/, src/app/api/h2s/, supabase/migrations/009_h2s_pilot.sql

## Documents

CLAUDE_API_BUDGET_REQUEST.docx — manager-facing budget approval document

H2S_SESSION_HANDOFF.md — full project context and decisions made

src/data/h2s_brief.md — the brand brief used as cached LLM system context (~10K tokens)

## Live Dashboard

Route: /h2s (single-user auth gated)

Local URL: http://localhost:3000/h2s

# Combined Decisions Needed

| # | Decision | Owner | Blocking |
| --- | --- | --- | --- |
| 1 | Approve paid subscription for ElevenLabs (voice export) and Higgsfield AI (avatar video) | Manager | Workstream A production |
| 2 | Approve $10 top-up for Anthropic API credits | Manager / Finance | Workstream B switch from Groq → Claude |
| 3 | Coordinate with H2S team to provide GA4 / GSC / Clarity / GoKwik credentials | Account team | Workstream B real-data demo |
| 4 | Confirm date for COO live demo of H2S analytics tool | Account team | Workstream B presentation |

# Combined Next Steps

| Step | Owner | Timeline |
| --- | --- | --- |
| Lock paid tools budget (ElevenLabs + Higgsfield + Anthropic) | Manager | Week 1 |
| Source credentials handover from H2S | Account team | Week 1 |
| Avatar lip-sync integration test | Workstream A lead | Week 2 |
| First H2S weekly AI report with real data | Workstream B lead | Week 2 |
| Joint COO demo (avatar + analytics) | Both leads | Week 3 |

End of report.