# H2S Analytics Tool — Progress Report

# Project Objective

The task assigned was to build a one-click AI-powered weekly analytics tool for the Hard2Soft (H2S) pilot client, on top of our existing AdAuto Dashboard infrastructure.

For this experiment, the selected pilot was H2S — a borewell water conditioner brand running multi-channel marketing across Meta Ads, Google Ads, Shopify, Amazon, Flipkart, and GoKwik COD.

The objective was:

Pull marketing performance data from 6+ sources into one place

Use AI (large-language model) to convert raw numbers into plain-English weekly insight reports

Deliver "Power of Five" weekly synthesis covering KPIs, geography, content quadrants, LTV cohorts, funnel health, and search intent

Surface anomalies and recommended actions automatically

Build a one-click "Generate Report" experience for the COO

# Tools & Platforms Explored

## 1. Supabase (PostgreSQL backend)

Purpose: Single source of truth for all marketing data + generated reports + API cost ledger

Status: Active and in use

Outcome: All H2S-specific tables created and live (10 new tables added under migration 009_h2s_pilot.sql)

## 2. Anthropic Claude API

Purpose: Generate weekly synthesis reports using Sonnet 4.6, Haiku 4.5 for classification

Status: Implementation complete, awaiting credit approval from management

Observation: Estimated cost is $5–10/month under expected usage; full budget request document prepared separately

Outcome: Code written and commented out; will activate once Anthropic API credits are purchased

## 3. Groq API (interim free alternative)

Purpose: Free LLM provider for development and pre-launch testing — uses Llama 3.3 70B

Status: Active and integrated

Observation: Generous free tier (14,400 requests/day, no credit card required)

Outcome: Used during the development phase so all pipeline work can be validated without spending on Claude credits

## 4. Google Analytics 4 API

Purpose: Pull session, conversion, and revenue data broken down by Indian state

Status: Extractor built; awaiting service account JSON from H2S team

Observation: Service account approach allows headless server-side access without OAuth refresh-token complexity

## 5. Google Search Console API

Purpose: Pull query × page performance for content-gap analysis

Status: Extractor built; reuses GA4 service account; awaiting site verification

## 6. Microsoft Clarity API

Purpose: Pull rage clicks, dead clicks, JavaScript errors, scroll depth for funnel health

Status: Extractor built; awaiting Clarity API token from H2S team

Observation: Clarity API only exposes aggregates — heatmaps and recordings are not API-accessible

## 7. GoKwik API

Purpose: Pull COD-vs-prepaid split and RTO (Return-To-Origin) data by pincode

Status: Extractor built with defensive fallbacks; awaiting credentials from GoKwik merchant team

Observation: GoKwik has no public self-serve API portal — credentials must be issued by their support team

# Backend Workflow

## Step 1 — Database Schema Design

Designed and deployed a new Supabase migration (009_h2s_pilot.sql) creating 10 new tables:

h2s_clients — single-row config per pilot client

h2s_state_revenue — date × state × order/revenue/RTO rollup

h2s_content_quadrants — Meta campaign → content-theme mapping

h2s_ltv_cohorts — customer LTV bucket assignment

h2s_reports — generated AI weekly reports (markdown + JSON facts)

claude_calls — LLM cost ledger (every API call logged with cost in USD)

ga4_daily — GA4 session/revenue metrics by state

gsc_daily_queries — Search Console query performance

clarity_daily — Clarity aggregate metrics

gokwik_daily — GoKwik checkout & RTO data

All tables use Row Level Security with service-role write + anon read policies.

## Step 2 — Data Extraction Scripts

Built 4 new Python extractors in scripts/, each following the same pattern as the existing Meta and Shopify extractors:

ga4_extractor.py

gsc_extractor.py

gokwik_extractor.py

clarity_extractor.py

Each extractor:

Skips gracefully if credentials are not yet configured

Logs to a sync log table for visibility

Bulk-upserts data to the matching Supabase table

Runs every 6 hours via GitHub Actions cron

## Step 3 — Authentication Layer

Built a single-user authentication system from scratch (Lucia-style sessions):

Password hashing with scrypt

Session stored in Supabase sessions table with 30-day expiry

Httponly cookie + secure flags

Rate limiting (5 attempts per IP per 15 minutes)

Login page UI matching project theme

Logout button in navbar

Route protection via Next.js proxy.ts (Next 16 convention)

## Step 4 — LLM Wrapper

Built a unified LLM wrapper supporting both Groq (current) and Anthropic Claude (future):

Model router (opus / sonnet / haiku keys map to underlying models)

Cost ledger writes to claude_calls table on every call

Daily spend cap ($5/day default, configurable)

Prompt-caching infrastructure ready for Claude (saves ~85% on input tokens)

Single API surface — call sites don't change when switching providers

## Step 5 — Aggregation & Anomaly Detection

Built two server-side libraries:

aggregate.ts — pulls last 7 days vs previous 7 days from all source tables, rolls up into a unified facts object covering headline KPIs, by-state, by-channel, by-Meta-quadrant, LTV cohorts, funnel, GSC queries, prior weekly summaries

anomalies.ts — rules-based detector flagging >2σ moves on daily spend & ROAS, RTO >5% threshold, primary-state revenue drops >20% WoW, quadrant ROAS imbalance

## Step 6 — Report Generation API

Built a single POST /api/h2s/generate-report endpoint that:

Aggregates 7-day facts

Detects anomalies

Calls the LLM with the cached H2S brand brief as system context

Saves the markdown report + JSON facts to h2s_reports

Returns the report inline

# Frontend Workflow

## Step 7 — H2S Pilot Dashboard

Built a new dashboard route at /h2s containing 8 panels:

Headline KPIs — Revenue, Orders, Spend, Blended CAC, ROAS, Prepaid % with week-over-week deltas

By Geography — State-by-state table with primary states (TN/GJ/AP/MH/TG/PY) highlighted

Meta Content Quadrants — 4 cards showing performance of each content theme

LTV Cohorts — Table of all 4 customer cohorts with replacement rates

Funnel Health — Sessions → Add-to-Cart → Checkout → Purchase + Clarity rage/dead/JS-error counts

Search Intent — Top converting queries + content gaps (high impressions, low clicks)

Anomaly Feed — Auto-flagged unusual movements with plain-English hypotheses

Latest AI Report — Inline markdown render of the most recent weekly synthesis, with download-as-.md button

## Step 8 — "Generate Report" Button

One-click button at the top of /h2s:

Triggers the full pipeline (aggregate → anomaly check → LLM → save)

Shows loading state with spinner

Inline display of the new report below the dashboard

Downloadable as markdown file

# Documentation & Approvals

Prepared a manager-ready Claude API Budget Request document (CLAUDE_API_BUDGET_REQUEST.docx) covering:

6 LLM jobs and which model to use for each

How Anthropic billing works (prepaid credits, no subscription)

Per-run + monthly cost breakdown ($5–10/month expected)

Setup checklist with owners (Karan / Finance / Manager)

Comparison to alternatives (Opus / GPT / manual analyst)

Approval checklist

# Current Limitations Identified

## Credential Dependencies

| Source | Dependency | Owner |
| --- | --- | --- |
| GA4 | Service account JSON + Viewer access in GA4 admin | H2S team |
| GSC | Same service account verified as User in GSC settings | H2S team |
| Microsoft Clarity | API token from Clarity dashboard | H2S team |
| GoKwik | API key + Merchant ID (requires GoKwik support email) | H2S team |
| Claude API | Top up $10 in Anthropic Console | Manager / Finance |

## Manual Configuration Pending

Meta campaigns need to be manually tagged with their content quadrant (one-time setup, can be automated later via Haiku)

Shopify customer history needs to be backfilled to assign LTV cohorts (new_0_3, mid_5_7, replace_9_12, lapsed_12_plus)

# Current Experiment Status

## Successfully Achieved

✅ Full Supabase schema for H2S analytics (10 new tables, RLS configured)

✅ 4 new Python extractors built (GA4, GSC, Clarity, GoKwik)

✅ Single-user authentication system (login + logout + middleware protection)

✅ LLM wrapper supporting both Groq and Anthropic Claude

✅ Free Groq integration for pre-launch development

✅ 7-day fact aggregator pulling from all source tables

✅ Rules-based anomaly detector

✅ Cached system block with H2S brand brief

✅ Weekly report generation API end-to-end

✅ H2S pilot dashboard with all 8 panels

✅ One-click "Generate Report" button with inline + downloadable output

✅ Cost ledger logs every LLM call with token usage and USD cost

✅ Monday 5:00 AM IST cron schedule wired up in GitHub Actions

✅ Manager-ready budget request documentation (PDF + Word format)

## Pending / Blocked Areas

⚠ Source credentials (GA4, GSC, Clarity, GoKwik) awaiting H2S team

⚠ Anthropic API credits awaiting management approval (~$10 one-time)

⚠ Meta campaign quadrant tagging requires one-time manual entry

⚠ Customer LTV cohort assignment job not yet automated

⚠ Google Docs export deferred (replaced with .md download for Phase 1)

# Working Demo Available

The complete pipeline is currently runnable locally:

Open http://localhost:3000/h2s after signing in

Click Generate Report

System pulls available data → calls Groq → returns AI-generated markdown report inline

Report saved to Supabase for audit trail

Cost logged to ledger ($0 on Groq during development)

The dashboard renders gracefully for empty source tables with "*No <source> data this week — integration in progress*" placeholders, so it's demo-ready before all credentials arrive.

# Estimated Timeline to Full Production

| Milestone | ETA after credentials arrive |
| --- | --- |
| All 4 source extractors confirmed running with real data | 1 day |
| First end-to-end weekly report with real H2S data | 2 days |
| Quadrant tagging completed for top 20 Meta campaigns | 1 day |
| LTV cohort backfill from Shopify customer history | 2 days |
| Switch from Groq (free) to Claude (paid) once credits approved | 30 minutes (uncomment one code block) |
| COO demo of the live pipeline | Day 5 |

# Project Assets & Reference Files

## Repository

All code lives in the existing AdAuto Dashboard repository

H2S-specific code under src/lib/h2s/, src/app/(app)/h2s/, src/app/api/h2s/, supabase/migrations/009_h2s_pilot.sql

## Documents

CLAUDE_API_BUDGET_REQUEST.md / .docx — manager-facing budget approval document

H2S_SESSION_HANDOFF.md — full project context and decisions made

src/data/h2s_brief.md — the brand brief used as cached LLM system context (~10K tokens)

## Live Dashboard

Route: /h2s (single-user auth gated)

Local URL: http://localhost:3000/h2s